TripME — Phase 2 Submission

Team DEBUGGERS · Release 0.1.1

Written backwards from a built, deployed product · tripme-khaki.vercel.app

# 0 · Submission index, and how this document was produced

This document answers every question in the Phase 2 guidelines in the order they are asked. Two things about how it was written matter for reading it.

It was written backwards from a working product. TripME is built, deployed and usable at the link below. Every claim about what the product does was checked against the running application rather than against an intention. Where the product does less than the vision, the document says so and defends the scope; where it does more than an earlier draft assumed, the document has been corrected to match.

It reconciles the Phase 1 submission with what was actually built. Phase 1 committed us to a mood-first multi-agent pipeline, an under-60-second planning claim, six customer segments and four revenue models. Appendix 31.2 records every place the build diverged from those commitments and why, alongside every correction made to the earlier drafts. Nothing was quietly changed.

## Submission links

| Artefact | Link | Status |
| --- | --- | --- |
| Live product | https://tripme-khaki.vercel.app | Live |
| Source code | https://github.com/divyamsingh4444/tripme | Public |
| MVP demo recording | [ TO BE INSERTED — unlisted YouTube link ] | Owed |
| Wireframes (interactive) | https://tripme-khaki.vercel.app/wireframes.html — 30 real screens in a flow viewer, with a claim-to-screen evidence map | Live |
| Wireframes (print appendix) | TripME_Wireframes_and_Screens.docx — the same screens, annotated for print | Complete |
| Product Requirements Document | TripME_PRD.docx — submitted alongside this document | Complete |
| JTBD interviews (5) | https://drive.google.com/drive/folders/1yiCTZ4YJTHeOnPm_pLVV9-shvfJw44-k | Complete |
| JTBD raw responses (form) | https://forms.gle/3ZgW7KTDZnFQMbcdA | Complete |
| JTBD response sheet | https://docs.google.com/spreadsheets/d/1aB4qdZWV1mrz3TsJ7M8LPNKvAvWIgDmHMDUcRljwx80 | Complete |
| Renewal interviews (5, Netflix) | https://drive.google.com/drive/folders/1vnoTW2Min9qvPWU9s9as7inWcCv4chEA | Complete |
| Jira board | Screenshots in Section 13 | Complete |
| Tester feedback guide | docs/TESTING_GUIDE.md in the repository | Complete |

[ TO BE INSERTED ] Team member names, student IDs and individual contribution statement. — Required by the submission checklist; insert before the cover page is finalised.

# 1 · Outline the design thinking process

## Stage 1 — Empathise

We began with a landscape scan of what an Indian traveller actually opens when they plan a trip, and what each of those apps still forces them to do somewhere else.

| Category | Apps | What they do well | What they force the user to do anyway |
| --- | --- | --- | --- |
| Flight/hotel booking | MakeMyTrip, Expedia, Booking.com | Large inventory, price comparison | Research the destination somewhere else first |
| Search/discovery | Google Travel, Skyscanner | Fast price search | No personalisation, no continuity into booking |
| Itinerary/planning | Wanderlog, TripIt | Organises a plan you already have | Will not help you decide where to go, or what it should cost |
| Reviews/culture | TripAdvisor | Rich local recommendations | Disconnected from booking and budget |
| Food/experiences | Zomato, EazyDiner | Good in-city discovery | A separate app once you land |
| Local transport | Uber, Ola, IRCTC | Functional point solutions | Another app, login and payment |
| Expense tracking | Splitwise, spreadsheets | Manual splitting | Every cost re-entered by hand, disconnected from the booking |

Core empathy finding: the traveller does not have a booking problem or a planning problem in isolation. They have a fragmentation problem across the whole trip lifecycle — before (research), during (bookings, local discovery, transport) and after (what was actually spent, by whom). No app in the market spans all three.

Needs observed across the six segments carried forward from Phase 1:

Unplanned tripper — speed, and one decision-ready plan instead of eight tabs.

Frequent optimiser — a system that remembers preferences across trips rather than starting cold.

Group coordinator — shared visibility of who is paying for what, not a WhatsApp poll and a Splitwise link.

Cultural/heritage traveller — Indian depth surfaced during planning, not discovered after landing.

Budget-conscious traveller — knowing, before booking anything, how the money divides across transport, stay, food, activities and buffer.

Household and policy travellers — a family with mixed ages, or an employee inside a travel policy, where the binding constraint is not mood at all.

## Stage 2 — Define

Point of view: Travellers need one system that plans a whole trip and holds the money honest, because today planning, booking, local discovery and expense tracking each live in a different app — forcing the same trip context to be re-entered five or six times, and leaving no single source of truth for what a trip actually costs.

How Might We questions

How might we take someone from "I want to travel" to a complete, costed, committable plan without leaving one app?

How might we surface India's cultural and heritage depth as the subject rather than as one row in a global list?

How might we make budget certainty a promise before the trip and a reality during it?

How might we design one experience that adapts to a solo tripper, a couple, a group, a household, a pilgrim and a corporate traveller without six separate products?

How might we make the reasoning visible enough that a traveller trusts it more than comparing five apps themselves?

## Stage 3 — Ideate

TripME is a trip operating system, not a booking app. No existing product spans planning, discovery and money in one place: Splitwise books nothing, MakeMyTrip tracks nothing against a plan, Wanderlog handles no money, TripAdvisor does neither.

### SCAMPER

Combine — planning, booking, local discovery and expense tracking into one pipeline.

Adapt — the mood-first pattern from wellness products, applied to travel discovery.

Eliminate — the second app during a trip: local transport, food and activities are planned inline.

Reverse — instead of the traveller reconciling spend after the trip, the system holds planned-versus-committed spend live, and re-prices the moment anything changes.

### ERRC grid

| Eliminate | Reduce | Raise | Create |
| --- | --- | --- | --- |
| App-switching between booking, discovery and expense tools | Manual re-entry of the same trip context | Transparency of the reasoning behind every recommendation | A budget that is enforced in code and re-priced on every change |
| Generic destination lists that under-represent India | Time spent reconciling group costs by hand | India-forward cultural depth as the default, not an option | Agents that can reject each other's work in front of the user |

### The architecture the ideation produced

Phase 1 proposed five agents. Ideation and the build together took that to seven, plus a dynamic Advocate per traveller. The seventh is not padding: the Referee is the agent that turns a sequence into a system, because it can send work backwards.

Mood & Intent Agent — converts feeling and constraints into a structured brief. Four variants: standard, household, pilgrimage and policy.

Discovery Agent — chooses the destination and two alternates, and must show where each non-negotiable is met.

Budget Agent — allocates the whole budget before anything is booked.

Itinerary Agent — plans the days at honest local prices, and is deliberately never shown the budget.

Booking Agent — prepares simulated bookings inside the allocation, each behind an approval gate.

Referee Agent — audits Itinerary against Budget and arbitrates three conflict classes: money, family pacing and corporate policy. It can send the brief back to be re-planned.

Notification Agent — builds the reminder schedule and chooses a channel per persona.

Traveller Advocate (dynamic) — one instance per person in couple and group mode, instructed to argue for that person and never compromise.

### Monetisation ideation

Booking commission on transport, stays and activities booked through the product.

Early-bird plan lock-in — a discount for committing to a whole plan rather than a single component. Novel because it prices the plan, not the room.

Freemium / Pro — group expense splitting, unlimited alternates and cross-trip spend analytics above a free tier.

Affiliate and partner placements — curated Indian heritage and experience partners, surfaced contextually rather than as advertising.

Referral incentives tied to group trips, since a group trip brings its own new users.

Scope note: none of these are implemented. TripME takes no payment and makes no reservation. They are recorded here as the business model the product is designed to support, not as shipped features.

## Stage 4 — Prototype

We did not stop at low-fidelity screens. The prototype is a working, deployed, publicly reachable application — which is why the wireframes in Section 30 are drawn from the built flow rather than ahead of it. That order is unusual and worth stating plainly: the flow was validated by building it, and the wireframes document the flow that survived.

## Stage 5 — Test

Testing ran on three tracks, all of which produced changes to the product rather than notes: five JTBD interviews (Section 10), continuous browser-verified QA against the live build (Section 8), and a tester guide circulated to people outside the team (repository, docs/TESTING_GUIDE.md).

What testing actually changed: the single largest reversal was scope. The MVP was originally drawn at Solo and Couple only. Building it showed the Referee was not an optional add-on — without it, the product is a sequence of prompts and the core hypothesis cannot be tested at all. Section 7 records that decision and its consequences honestly.

# 2 · User personas

Six personas, each of which changes what the agents do rather than only what the form asks. Every one of them is a working entry path in the product today.

### Persona 1 — Solo traveller

| Attribute | Detail |
| --- | --- |
| Name | Prajakta Shinde, 27, Product Marketer, Bengaluru |
| Behaviour | Travels alone at short notice; dislikes research; plans on her phone between meetings |
| Goals | One complete, committable plan quickly; safety-aware suggestions; to know exactly what it cost |
| Frustrations | Every OTA assumes she already knows where she is going; solo safety is factored in nowhere |
| Entry path | Mode select → Solo → mood quiz |
| Notification need | Standard push; she is the sole point of contact for every reminder |
| Quote | "I don't want to plan a trip. I want a trip — and I want to know what it cost me." |

### Persona 2 — Couple

| Attribute | Detail |
| --- | --- |
| Name | Karan & Tejaswi, late 20s, Mumbai |
| Behaviour | Two or three trips a year together; want a plan that balances both |
| Goals | One itinerary blending two moods; a shared, transparent view of spend, since costs are split |
| Frustrations | Apps optimise for one traveller; splitting afterwards is manual |
| Entry path | Mode select → Couple → both moods and budgets → two Advocates → Referee blends them |
| Notification need | The same booking alerting both people |
| Quote | "He wants a trek, I want a spa day. We need a plan, not a compromise fight." |

### Persona 3 — Group of friends

| Attribute | Detail |
| --- | --- |
| Name | Mrunal Tupe, 26, organising for five |
| Behaviour | Reconciles preferences over WhatsApp; settles up in Splitwise afterwards |
| Goals | One consensus plan without endless debate; splitting tied to what was actually booked |
| Frustrations | Decision fatigue, late vetoes, awkward settling-up |
| Entry path | Mode select → Group → each member submits mood and budget → one Advocate each → Referee publishes who conceded what |
| Notification need | Group-wide reminders plus individual balance alerts |
| Quote | "By the time we agree on a hotel, half the group has lost interest — and we still have to work out who owes who." |

### Persona 4 — Family

| Attribute | Detail |
| --- | --- |
| Name | The Sharma family — two adults (40s), children aged 8 and 13, often a grandparent |
| Behaviour | Plans around school holidays; needs child-friendly pacing and senior accessibility |
| Goals | An itinerary that works for every age band at once, and one household budget |
| Frustrations | Products optimise for a single traveller, not a household with mixed needs |
| Entry path | Mode select → Family → household profiles (adult/child/senior) drive pacing and the Referee's pacing audit |
| Notification need | One organiser receives everything; other adults optional |
| Quote | "I need a plan that works for an 8-year-old, a 13-year-old and my mother-in-law at the same time." |

### Persona 5 — Pilgrimage

| Attribute | Detail |
| --- | --- |
| Name | Shaila & Sumit Joshi, 60s, Nashik, planning Char Dham |
| Behaviour | Travels on a religious calendar; prioritises accessible transport, verified stays and diet |
| Goals | A trustworthy plan with minimal digital friction and no ambiguity about cost |
| Frustrations | Apps assume high digital fluency; darshan timing and route order are served by nobody |
| Entry path | Mode select → Pilgrimage → circuit, tradition, mobility and dietary rule instead of a mood quiz |
| Notification need | SMS or voice fallback, given lower digital fluency and low-connectivity routes |
| Quote | "I don't want to compare twenty websites. I want someone to tell me the right way to go, safely." |

### Persona 6 — Corporate

| Attribute | Detail |
| --- | --- |
| Name | Karan Mehta, 34, Sales Manager, Mumbai (B2B segment) |
| Behaviour | Travels eight or more times a year; policy-constrained budget; needs speed and compliance |
| Goals | A compliant plan fast, within caps, with the expense report assembling itself — no inspiration required |
| Frustrations | Preference data fragmented across apps; manual expense reconciliation after every trip |
| Entry path | Mode select → Corporate → travel policy applied instead of a mood quiz; the meeting fixes the city |
| Notification need | Calendar-integrated reminders and reimbursement deadlines |
| Quote | "I don't need inspiration. I need it fast, within policy, and I need the expense report to build itself." |

Correction from the earlier draft: Persona 6's goals previously repeated Persona 5's wording ("large-text/voice support"). A corporate traveller does not want large text; they want policy compliance and an expense report that builds itself. Corrected above, and the product behaves accordingly.

# 3 · User stories

Written as As a / I want / So that, grouped by agent, covering all seven agents and all six personas. The full backlog is 61 stories — 30 user-facing, 22 development and 9 QA — and is Jira-ready as tripme_release_0.1.1_sprint_backlog.csv. Stories marked ✔ are implemented and verifiable in the live product.

### Mood & Intent Agent

| Built | Story |
| --- | --- |
| ✔ | As a solo, couple or family traveller, I want to describe how I want to feel rather than pick a destination, so that recommendations match my intent and not generic inventory. |
| ✔ | As a group member, I want to submit my own mood and budget independently, so that the plan reflects everyone and not whoever filled the form first. |
| ✔ | As a corporate traveller, I want to skip the mood quiz and have travel policy applied automatically, so that I get a compliant plan without irrelevant questions. |
| ✔ | As a returning user, I want the system to remember my past preferences, so that I do not re-explain myself every trip. |
| ○ | As a pilgrimage traveller with lower digital fluency, I want to answer by voice in my language, so that a form-heavy interface does not block me. |

### Discovery Agent

| Built | Story |
| --- | --- |
| ✔ | As an unplanned tripper, I want destinations filtered by mood, budget, season and dates, so that I do not waste time on unrealistic options. |
| ✔ | As a culturally-driven traveller, I want Indian heritage and pilgrimage destinations treated with real depth, so that I am not offered a generic hill station for a spiritual brief. |
| ✔ | As a user, I want to see, line by line, where each of my non-negotiables is met, so that I trust the choice instead of treating it as a black box. |
| ✔ | As a user who asked for somewhere we cannot plan, I want to be told so and offered the nearest thing we can, so that I am never quietly given something else. |

### Budget Agent

| Built | Story |
| --- | --- |
| ✔ | As a budget-conscious traveller, I want my spend allocated across transport, stay, food, activities and buffer before anything is booked, so that I do not overspend mid-trip. |
| ✔ | As any traveller, I want the totals to update the moment I change something, so that I always know where I stand. |
| ✔ | As a couple or group member, I want a settle-up view tied to what was approved, so that I do not reconcile by hand afterwards. |
| ✔ | As a corporate traveller, I want a reimbursement-ready expense report by cost centre, so that I do not rebuild it by hand. |

### Itinerary Agent

| Built | Story |
| --- | --- |
| ✔ | As a user, I want a day-by-day plan with food, culture and local transport already in it, so that I never open a second app mid-trip. |
| ✔ | As a family traveller, I want pacing set by the most constrained person, so that the plan is not over-packed for anyone. |
| ✔ | As a user, I want to swap or clear any item in the plan, so that I can adjust without starting over. |

### Booking Agent

| Built | Story |
| --- | --- |
| ✔ | As a user, I want every booking prepared inside the allocation with a visible amount, so that nothing is committed I did not see. |
| ✔ | As a cautious user, I want explicit approval required above a spend threshold, so that I keep control of high-stakes spending. |
| ○ | As a user, I want the booking completed inside the app, so that I never visit another site. |
| ○ | As an early planner, I want to lock an early-bird price for the whole plan. |

### Referee Agent

| Built | Story |
| --- | --- |
| ✔ | As a traveller, I want the conflict between what the trip costs and what I can spend stated in rupees on screen, so that the trade-off is mine to make. |
| ✔ | As a group or couple, I want to see who conceded what, so that the compromise is transparent rather than silent. |
| ✔ | As a family, I want the plan audited against the actual people travelling, so that a problem is named before the trip rather than discovered on day two. |
| ✔ | As a corporate traveller, I want every booking checked against policy, so that a breach is caught before I submit the claim. |

### Notification Agent

| Built | Story |
| --- | --- |
| ✔ | As a traveller, I want to be reminded before every booked event, so that I am never caught out by a schedule I forgot. |
| ✔ | As someone with several saved trips, I want reminders only for the trip I choose, so that a cancelled plan does not keep nagging me. |
| ○ | As a pilgrimage traveller, I want reminders by SMS or voice call as a fallback. |
| ○ | As a corporate traveller, I want reminders synced to my work calendar. |

✔ implemented and verifiable in the live product   ·   ○ specified, on the roadmap, not built

### Development and QA stories

Twenty-two development stories cover agent orchestration with typed handoffs, provider integration behind an adapter layer, storage, notification scheduling, multilingual infrastructure and security. Nine QA stories are distributed one per sprint rather than batched at the end, closing with a cross-agent regression pass and moderated UAT with five to eight real users.

# 4 · Will you handle design and development internally or outsource?

Decision: hybrid — build the agent orchestration and the experience in-house, outsource commoditised infrastructure. The test applied to every row was: does building this ourselves create defensibility, or does it only consume a lean team's time?

| Component | Build / Outsource | Why |
| --- | --- | --- |
| Seven-agent orchestration and the typed handoffs between them | Build | This is the entire differentiation. A pipeline where agents can reject each other's work cannot be bought off the shelf. |
| Referee arbitration, group-consensus and the fairness floor | Build | No library reconciles five people's moods into one plan, or audits an itinerary against a household. |
| Money guardrails — allocation, approval gates, policy caps | Build | Correctness here is the product's credibility. It is enforced in our own code rather than trusted to a model. |
| LLM inference | Outsource (hosted API) | Hosting or training models is not our competency. We consume them over an API and route per agent. |
| Real place and photography data | Outsource (free public APIs) | OpenStreetMap, Nominatim and Wikipedia already hold this, openly licensed. Rebuilding it would be absurd. |
| Flight, hotel and transport inventory | Outsource (adapter layer) | Direct provider relationships take years. Integrate via Amadeus/Travelport, Uber/Ola and IRCTC behind one internal adapter so no agent depends on a specific vendor. |
| Front end and experience design | Build | Central to how the product feels, and it has to iterate in lockstep with agent behaviour. |
| Authentication | Outsource (Auth.js + Google) | Identity is solved and security-critical. We hold no passwords and never see one. |
| Payment processing | Outsource | PCI scope and fraud liability are disproportionate for a lean team. Razorpay or Stripe when payments exist. |
| Notification delivery infrastructure | Outsource (managed) | Push and SMS gateways are mature. We own the scheduling logic; we should not own the pipes. |
| Customer support tooling | Outsource initially | Freshdesk or Zendesk until volume justifies anything else. |

Rationale. A team of four or five has to concentrate engineering effort where defensibility is created: the orchestration, the arbitration logic and the experience that makes seven agents feel like one product. Payments, identity, model hosting, provider APIs and delivery pipes are already solved and, in several cases, regulated. Building them would burn the scarce resource — time — for zero differentiation and real compliance risk.

# 5 · What are the tech capabilities in your team, and how did they shape the tech choices?

This section is written twice on purpose: what was actually built, and what a funded version would use. Conflating the two is how a capstone ends up claiming infrastructure it does not have.

## 5.1 What is actually running today

| Layer | What we used | Why this, for this team |
| --- | --- | --- |
| Front end | Next.js (App Router), React, Tailwind CSS, three.js | Existing React familiarity, no upskilling cost, and server and client in one codebase for a lean team. |
| Agent orchestration | Typed handoffs between server API routes, orchestrated client-side, with a deterministic audit that decides when the Referee fires | The pipeline is a graph with a feedback edge. We wrote it directly because we needed exact control of what each agent is and is not shown — the Itinerary Agent never sees the budget, and that is the whole design. |
| Models | Groq — llama-3.3-70b-versatile, openai/gpt-oss-120b, llama-3.1-8b-instant, with per-agent failover chains | Each agent runs on the model that suits its job. Any model refusing hands the work to the next, so a busy free tier no longer ends a plan. |
| Money and policy logic | Plain TypeScript, server- and client-side | The model proposes; code guarantees. Allocations sum exactly, caps are clamped, approval gates are re-derived whenever an amount changes. |
| Storage | Browser localStorage and sessionStorage; Supabase only for accounts, and only if configured | Trips never leave the device. This is a deliberate privacy position, not an absence of a database. |
| Identity | Auth.js with Google OAuth, plus a password-less demo account | Optional by design: planning needs no account. The product degrades to full function without it. |
| Real-world data | OpenStreetMap, Nominatim, Wikipedia/Wikimedia | Free, keyless and openly licensed — real hotels, attractions and photographs without a commercial agreement. |
| Email | Resend, optional | Sends a trip on demand. Scheduled email would require storing itineraries server-side, which the privacy position forbids. |
| Hosting and CI/CD | Vercel, deploying on every push to main | No dedicated infrastructure engineer; managed hosting removes that need entirely. |

Total infrastructure cost: zero. Every service above is used inside a free tier. That constraint drove real engineering — the three-model failover exists because a single model's daily token allowance was not enough to plan ten trips a day.

## 5.2 What a funded version would add, and why it is not here

| Layer | Choice at scale | Why it is not in the build |
| --- | --- | --- |
| Orchestration | LangGraph or an equivalent graph runtime | Valuable at scale for retries, checkpointing and observability across long-running agent graphs. Our pipeline is seven nodes with one feedback edge — direct code is simpler to reason about and easier to demonstrate. |
| Storage | Vector store for preference memory, relational store for transactions | Both are required the moment trips leave the device or payments exist. Neither is true today, so adding them would be infrastructure without a user. |
| Delivery | FCM/APNs push, SMS and voice gateways | The Notification Agent already chooses these channels per persona. Delivering on them needs a push server and telephony — real infrastructure, honestly out of scope. |
| Architecture | Service-leaning, event-driven for notifications | Justified once scheduling must survive a closed browser. |

# 6 · What features will the MVP of your product have?

## 6.1 The hypothesis the MVP exists to test

Core hypothesis: a mood-first, single-app experience that combines discovery, itinerary building and upfront budget certainty, in which the reasoning is visible and the trade-offs are arbitrated in front of the user, will be preferred over today's fragmented multi-app process.

## 6.2 One line

One mood, one budget, one duration in — one complete, arguable, committable trip out, planned by seven agents that can disagree with each other in front of you.

## 6.3 The MVP feature set — built, deployed and verified

| # | Feature | What it actually does | Why it is in the MVP |
| --- | --- | --- | --- |
| 1 | Mood-first brief | Mood, budget, duration, origin city and dates. The traveller never types a destination. | This is the differentiator. Without it TripME is another OTA. |
| 2 | Six entry paths | Solo, Couple, Group, Family, Pilgrimage, Corporate — each changing what the agents do, not just the form. | Persona traceability, and three of them prove the architecture generalises beyond mood. |
| 3 | Seven-agent pipeline | Structured JSON handoffs, each agent shown only what it needs. | The core loop. Visible live on the run page as it happens. |
| 4 | The Referee and its backward edge | Audits Itinerary against Budget, states the gap in rupees, offers trade-offs and can send the plan back to be re-done. | This is what makes it a system rather than a sequence. Removing it collapses the hypothesis. |
| 5 | Traveller Advocates | One agent per person in couple and group mode, plus a published who-conceded-what matrix with a fairness floor. | The group coordinator's pain is the sharpest in the research. |
| 6 | Budget allocation with guarantees | Split across transport, stay, food, activities and buffer; arithmetic enforced in code. | The budget-certainty half of the hypothesis. |
| 7 | Day-by-day itinerary | Plan, swap suggestions, a local phrase card and packing tips. | Completes planning — otherwise a traveller has a suggestion, not a plan. |
| 8 | Simulated bookings with approval gates | Priced cards, each behind explicit approval, with deep links to real inventory. | Tests intent-to-book without building fragile provider integrations. |
| 9 | Traveller override | Change how you travel there and back, how you get around, where you stay, and any activity. Every change re-priced in code. | The agents make the first call; the traveller makes the last one. |
| 10 | Real places | Hotels and attractions from OpenStreetMap with Wikipedia photography, mappable and linkable. | A traveller cannot act on a hotel that does not exist. |
| 11 | Approve → confirm → save | An enforced order, with approvals invalidated whenever an amount changes. | Consent to spend is consent to a specific number. |
| 12 | Opt-in reminders and an in-app notification centre | Departure, check-in, each activity and every day, in a bell on every page. | Retention, and the "during the trip" third of the lifecycle. |
| 13 | Saved trips and Travel DNA | History that feeds the next plan's personalisation. | Tests whether the system feels like it learns you. |
| 14 | Seven Indian languages | Including translation of what the agents wrote, not only the interface. | Accessibility as inclusion. Directly serves the pilgrimage and family personas. |
| 15 | Product assistant on every page | Answers about the product and your own trips, mostly without calling a model. | Support at zero marginal cost, and it cannot invent a feature we do not have. |
| 16 | Optional sign-in | Google or a one-tap demo account; needed only to confirm or save. | Value before the auth wall. |
| 17 | Four sample trips | Complete plans that open instantly and need no AI quota. | Makes the product demonstrable even when the free tier is exhausted. |
| 18 | Group settle-up and corporate expense report | Who owes whom; reimbursement-ready by cost centre. | The "after the trip" third, for the two personas who feel it most. |

## 6.4 Why the MVP is broader than first scoped — the honest version

An earlier draft of this submission scoped the MVP at Solo and Couple only, deliberately excluding the Referee, the Notification Agent and four personas. That was defensible on paper. Building it proved it wrong on two counts, and the reversal is recorded here rather than hidden.

The Referee is not an add-on. Without an agent that can reject another agent's work, the pipeline is a sequence of prompts. The core hypothesis is explicitly about arbitration being visible — an MVP that excludes it cannot test the hypothesis it exists to test.

The persona paths were far cheaper than estimated. Because the Mood & Intent Agent already emitted a structured brief, a new path is a new brief plus a Referee variant, not a new pipeline. Family, Pilgrimage and Corporate cost roughly a sprint between them, not a sprint each. RICE effort estimates made before building were simply wrong, and the honest response was to re-score rather than defend the original line.

What this does not mean: the MVP is still not the full product. Real bookings, live prices, push delivery to a closed app, cross-device sync and travel outside India are all deliberately absent — see 6.5. The line moved; it did not disappear.

## 6.5 Deliberately not in the MVP — with the defence for each

| Excluded | Why that is the right call |
| --- | --- |
| Real bookings and payments | Every booking is simulated and labelled. Building real transactions would make the MVP the full product, and would put PCI scope and refund liability in front of validation. Each card deep-links to Google Flights or Booking.com so a traveller can still act. |
| Live prices | Real fares and nightly rates come from paid inventory APIs. Every figure in the product is marked "est.". Printing an invented number beside a real hotel's name would read as a quote, and that is the one genuinely dishonest thing available to us. |
| Push to a closed app, SMS and voice delivery | Needs a push server and telephony. The agent still chooses those channels for low-connectivity pilgrimage routes and shows the schedule; delivery is labelled post-MVP in the product itself. |
| Trips syncing across devices | Trips live in the browser and are never uploaded. Signing in does not move them. This is a privacy position stated on the sign-in page, not an oversight. |
| Travel outside India | Prices, languages and local knowledge are all Indian. Out-of-scope requests are caught at the form and the Discovery Agent explains the substitution rather than making it silently. |
| Voice input and large-text mode | Specified for the pilgrimage persona and genuinely owed. Seven-language support shipped instead, because it serves more of that persona's difficulty per unit of effort. |
| Automatic expense capture from real transactions | The settle-up view is derived from approved bookings, not from a bank feed. Real capture requires real bookings, which are out of scope above. |

## 6.6 How we will know the MVP worked

| Metric | What it tests | Target |
| --- | --- | --- |
| Plan completion rate | Whether the mood-first brief is answerable at all | > 70% of started briefs reach a finished plan |
| Agent time to plan | The Phase 1 under-60-second claim | Median under 60s for solo and couple |
| Referee visibility | Whether arbitration is noticed and understood | > 50% of testers can describe what the Referee did |
| Override rate | Whether people treat the plan as theirs to change | > 30% change at least one thing |
| Confirm rate | Intent to actually go | > 25% of finished plans confirmed |
| Return within 30 days | Whether it is a tool or a toy | > 20% |

# 7 · How would you prioritise the features for your product?

Three lenses had to agree before anything entered the build: RICE for a ranked list, MoSCoW to make that ranking speakable in a planning conversation, and a Value versus Complexity quadrant as a sanity check against our own optimism.

## 7.1 Why RICE first

Our agents have wildly different build costs. A text-only mood quiz and a multi-provider booking engine can sound equally important in a workshop. RICE forces the comparison: Reach (how many target users touch it per cycle), Impact (how much it moves the core hypothesis, 0.25–3), Confidence (how sure we are, grounded in the JTBD interviews where possible) and Effort (person-weeks including orchestration, not just interface).

## 7.2 The scores, and what shipped

| Feature | RICE | Quadrant | MoSCoW | Shipped? |
| --- | --- | --- | --- | --- |
| Mood/intent input, all six paths | Very high | Quick win | Must | Yes |
| Destination matching with visible reasoning | High | Quick win | Must | Yes |
| Budget allocation with code-enforced arithmetic | Very high | Quick win | Must | Yes |
| Day-by-day itinerary | High | Quick win | Must | Yes |
| Simulated booking with approval gates + deep links | Very high | Quick win | Must | Yes |
| Referee — money arbitration and backward edge | High (re-scored) | Quick win (re-scored) | Must | Yes |
| Traveller Advocates and consensus | Medium-high (re-scored) | Quick win (re-scored) | Must | Yes |
| Family, Pilgrimage, Corporate paths | Medium (re-scored up) | Quick win (re-scored) | Must | Yes |
| Traveller override and re-pricing | High | Quick win | Must | Yes |
| Real places from open data | Medium | Quick win | Should | Yes |
| Notification Agent and in-app reminders | Medium | Quick win | Should | Yes |
| Multilingual (7 languages) | Medium | Quick win | Should | Yes |
| Group settle-up / corporate expense report | Medium | Quick win | Should | Yes |
| Automated multi-provider booking execution | Medium | Strategic bet | Could | No |
| Live spend capture from real transactions | Medium | Strategic bet | Could | No |
| Voice input and large-text mode | Medium | Strategic bet | Should | No |
| Preference graph (long-term memory) | Medium | Strategic bet | Could | No |
| Push/SMS/voice delivery infrastructure | Medium | Strategic bet | Could | No |
| Early-bird dynamic pricing | Low | Fill-in | Could | No |
| International destinations | Low | Money pit (for now) | Won't | No |

## 7.3 Why the quadrant earned its place

RICE and MoSCoW can both be gamed by optimistic Reach and Impact estimates — and ours were. Plotting the same features on Value against Complexity is what exposed it.

| Quadrant | Meaning | Rule |
| --- | --- | --- |
| Quick win — high value, low/medium complexity | Cheap and moves the hypothesis | Always in the MVP |
| Strategic bet — high value, high complexity | Worth doing, too expensive to validate with | Should/Could, after validation |
| Fill-in — low value, low complexity | Cheap, moves nothing | Only with spare capacity |
| Money pit — low value, high complexity | Expensive and moves nothing | Actively avoided |

The re-scoring, stated plainly: the Referee, the Advocates and three persona paths were originally scored as Strategic Bets and excluded. Building the pipeline showed their Effort had been badly over-estimated — once the Mood Agent emits a structured brief, a persona path is a new brief and a Referee variant, not a new pipeline — while the Referee's Impact had been under-estimated, because the hypothesis is about visible arbitration. They moved to Quick Win and into the MVP. We changed the scores rather than defending them, which is the point of scoring at all.

# 8 · How would you test your product and features prior to deployment?

Testing has to cover two unrelated failure modes: ordinary software defects (a broken control, a failed request) and AI failure modes (a hallucinated recommendation, a silently bad financial decision). This section separates what we actually did from what a funded pipeline would add.

## 8.1 What we actually ran

| Practice | How it worked here | A defect it actually caught |
| --- | --- | --- |
| Browser-verified QA against the live build | Every change exercised in a real browser across breakpoints before release, not only unit-checked. | A reminder toast covering the Save trip control on a 390px screen; the assistant panel running off the bottom of short windows so its input could not be reached. |
| Agent-contract testing | Each agent's output checked against its schema and its behavioural contract with real payloads. | A scope rule that could never fire, because Discovery is handed structured parameters and never sees the traveller's words — the rule was a comment, not a safeguard. |
| Deterministic assertions on money | Allocations must sum exactly; caps clamp; approval gates re-derive on every change. | A ₹3,000 booking still displaying "above ₹3,000 spend gate"; approvals staying ticked after the traveller switched to a more expensive hotel. |
| Failure-path testing | Malformed storage, offline, empty states and exhausted quota deliberately induced. | A malformed saved trip crashing the trip page instead of falling back to "No trip loaded". |
| Cross-persona regression | All six entry paths re-run after any change to a shared agent. | The Pilgrimage brief being rejected outright by one model while two others could have answered it. |
| Accessibility pass | Keyboard reachability, accessible names, and horizontal overflow at 390px. | The assistant openable only by pointer — unreachable from a keyboard; the mood note field with a placeholder and no accessible name. |
| External tester guide | A twelve-scenario guide circulated to people outside the team, with a "please don't report these" list to keep signal high. | Reported: a plan saved six times from one action; reminders naming a hotel the traveller had rejected. |

The most useful testing lesson: the defects that mattered were not wrong AI output. They were sequencing and visibility failures — consent that survived the thing it consented to, and features that could not be discovered until after they had been used. Generic QA would not have looked for either.

## 8.2 The deployment pipeline at scale

Every change would move through Development → Testing → Staging → UAT → Production, alongside two standing environments: a sandbox where agents run against synthetic scenarios with no risk of touching real money, and a performance environment measuring pipeline latency under concurrent load, since a seven-agent chain is inherently slower than a single call and latency is a stated product claim.

## 8.3 Agent-specific testing

Offline evaluation — a fixed regression suite of input/output pairs per agent, re-run before every prompt or model change, so that improving one scenario cannot silently break ten.

Observability — structured logging of every agent decision and handoff, so a wrong plan can be traced to the agent that introduced the error. The product already ships this: the agent log on every trip page shows the raw JSON each agent produced.

Online evaluation — plan latency against the under-60-second target and completion rate, watched for data drift (prices, seasons) and concept drift (how people describe moods).

## 8.4 Managing hallucination and reasoning risk

Grounding over generation — Discovery is bound by explicit mood-fidelity rules and must show where each non-negotiable is met; hotels and attractions come from OpenStreetMap rather than from the model's memory. This is the single largest lever against invented recommendations.

Code, not consensus, for money — rather than sampling a model repeatedly and hoping the numbers agree, the arithmetic is simply not the model's job. Allocations, totals, caps and approval thresholds are computed deterministically. A model cannot hallucinate a figure it is never asked for.

Human-in-the-loop above a threshold — no booking is committed without explicit approval, and changing the amount revokes the approval.

Scope enforcement — a request we cannot serve is named and redirected, never silently substituted.

## 8.5 Usability and accessibility testing

A/B testing the mood-first entry against a conventional destination search, to test rather than assume that mood-first outperforms the status quo.

WCAG/POUR checks embedded from the wireframe stage rather than retrofitted.

Moderated sessions with five to eight users across the personas before UAT closes, specifically to catch confusion that automated tests cannot — for example a user not understanding why a destination was chosen even though the reasoning is on screen.

[ TO BE INSERTED ] Moderated usability session notes (5–8 participants). — Not yet run; schedule before the presentation if time allows.

# 9 · How will you integrate AI / GenAI and Agentic AI?

The distinction we hold to: TripME is not "AI-infused". It is agentic — the AI layer does not produce text for a human to act on, it takes state-changing actions: allocating a budget, rejecting another agent's work, preparing bookings, scheduling reminders. Remove the agent layer and there is no product left.

## 9.1 Foundation

Language reasoning — three hosted models on Groq, assigned per agent and chained for failover. Model hosting is deliberately outsourced.

Structured output — every agent returns validated JSON against a declared schema, which is what makes a handoff a contract rather than a conversation.

Retrieval — real place data from OpenStreetMap and Wikipedia, so recommendations can be grounded in somewhere that exists.

Deterministic layer — the money, the approval gates and the conflict audit are code. The Referee is *triggered* by a computed conflict, not by a model noticing one.

## 9.2 The seven agents as PEAS

| Agent | Performance measure | Environment | Actuators | Sensors |
| --- | --- | --- | --- | --- |
| Mood & Intent | Fidelity of captured intent; does the mood survive into the brief | The traveller's brief and their trip history | Writes structured intent and non-negotiables | Mood, budget, dates, party composition, past trips |
| Discovery | Match relevance; every non-negotiable evidenced | Destination knowledge, season, the India scope boundary | Selects destination and two alternates | Structured intent, origin, dates, budget |
| Budget | Allocation realism; exact arithmetic | The trip's total and the Referee's instruction | Writes the category allocation | Destination cost band, duration, party size, policy caps |
| Itinerary | Plan coherence and pacing fit | Destination, mood profile, household constraints | Writes the day-by-day schedule | Destination, pace, food preference — deliberately NOT the budget |
| Booking | Bookings that fit the allocation and the party | The allocation and the itinerary highlights | Prepares simulated bookings with approval reasons | Allocation, party size, origin, dates |
| Referee | Conflict-resolution accuracy; nothing silently overruled | Cross-agent state and the deterministic audit | States the conflict, offers trade-offs, sends work back to Budget | Itinerary cost versus allowance, household ages, policy caps, advocate positions |
| Notification | Schedule usefulness and on-time delivery | The confirmed bookings and the traveller's channels | Writes the reminder schedule | Booking times, itinerary days, persona channel preference |
| Traveller Advocate (n per group) | Faithful representation of one person | That traveller's stated mood, budget and dealbreaker | Argues a position into the consensus | One person's brief and the group context |

Correction from the earlier draft: the Booking Agent's actuator previously read "executes reservations". It does not. It prepares simulated bookings behind approval gates, and the product labels them Demo Mode. Claiming execution in a document while the demo shows simulation is exactly the contradiction this submission exists to avoid.

## 9.3 Agent types — not every agent reasons the same way

Goal-based — Mood & Intent and Discovery act toward a defined goal state without weighing competing objectives.

Utility-based — Budget and Itinerary optimise across genuinely competing goals: cost against experience, pacing against coverage. They are given opposing objectives on purpose.

Utility-based with explicit arbitration — the Referee. It does not optimise silently; it surfaces the trade-off and hands the decision back.

Model-based reflex — Notification reacts predictably to time anchors rather than deliberating.

Learning agent — the preference graph, explicitly post-MVP, because it needs longitudinal data we do not yet have. Travel DNA is its deliberately simple precursor.

## 9.4 Memory architecture

| Type | What it holds | Where it lives today |
| --- | --- | --- |
| Short-term | The plan being assembled during one run | In-session pipeline context |
| Episodic | This traveller's past trips and choices | Browser storage — Travel DNA |
| Semantic | General travel knowledge and real place data | Model parameters plus OpenStreetMap/Wikipedia |
| Long-term | A cross-trip preference graph | Post-MVP — requires storage the privacy position forbids today |

## 9.5 Where autonomy is deliberately constrained

Autonomy is calibrated to the stakes of the decision, and the constraints are real rather than rhetorical:

No booking is committed without explicit human approval, and changing the amount revokes the approval — consent is to a number, not to a line item.

Confirming a trip is a separate act from approving its bookings, and reminders are a third, separately opted-into act. Each escalation is chosen, not inherited.

The model never computes money. It proposes; code decides.

The product will not silently substitute a destination it cannot serve.

The design philosophy across all seven agents: as much autonomy as the stakes of the decision can safely support, and no more.

# 10 · Experimental Task 1 — JTBD interviews (5 conducted)

Opening line used: "I'm researching how people actually plan trips — there are no right answers, I just want to hear your real experience."

The script below is reproduced exactly as it was administered.

| # | JTBD stage | Questions asked |
| --- | --- | --- |
| 1 | Trigger (first thought) | Think of the last trip you planned. What was the very first moment you thought "I need to plan a trip"? What was going on in your life right then? |
| 2 | Passive looking | Before you actively started planning, were you just casually noticing things — ads, friends' photos, deals? |
| 3 | Active looking | When did you start actively researching? Walk me through what you did first. How many different apps or websites did you end up using? |
| 4 | Deciding — push | What was frustrating enough about the old way that made you want something different? |
| 5 | Deciding — pull | What made a particular app, site, or method attractive to you? |
| 6 | Deciding — anxiety | What worried you during the process — money, safety, wasting time? |
| 7 | Deciding — habit | Was there anything you kept doing out of habit, even if it wasn't the best way? |
| 8 | Consumption | Once you'd booked things, how did you keep track of your plan and your spending? Did you ever lose track of what you'd already booked or spent? |
| 9 | Satisfaction / regret | Looking back, what worked well? What would you never do again? Was there a moment you thought "this shouldn't be this hard"? |
| 10 | Wrap-up | If someone built the perfect tool for planning your next trip, what would it do for you? |

## Evidence

| Artefact | Link |
| --- | --- |
| Interview recordings | https://drive.google.com/drive/folders/1yiCTZ4YJTHeOnPm_pLVV9-shvfJw44-k |
| Collection form | https://forms.gle/3ZgW7KTDZnFQMbcdA |
| Response sheet | https://docs.google.com/spreadsheets/d/1aB4qdZWV1mrz3TsJ7M8LPNKvAvWIgDmHMDUcRljwx80 |

## What the interviews changed in the product

Recording the findings matters less than recording what moved because of them:

| Finding | Consequence in the build |
| --- | --- |
| Every participant used multiple tools and re-entered the same context | The single brief carries end to end; no agent asks again for something already given. |
| Tracking spend was consistently described as the worst part, and always happened after the fact | The budget is allocated before anything is booked and re-priced on every change, rather than reconciled afterwards. |
| Group trips broke down at agreement, not at booking | One Advocate per person and a published concession matrix with a fairness floor — the product shows who gave up what. |
| Participants distrusted recommendations they could not interrogate | Discovery must evidence every non-negotiable, the Referee states conflicts in rupees, and the raw agent log is on every trip page. |

# 11 · Sample project plan

The plan is sequenced by the pipeline's real data dependencies rather than by calendar convenience: you cannot test Discovery without Mood & Intent feeding it structured intent, and you cannot test Booking without an Itinerary to book from.

| Phase | Milestone | Status |
| --- | --- | --- |
| Initiation | Problem statement finalised, six personas validated against Phase 1 | Complete |
| Planning | 61-story backlog groomed in Jira, six sprints scheduled, Definition of Done agreed | Complete |
| Sprint 1 — Foundation | Landing and planner, entry-path architecture, design system, deployment pipeline | Complete |
| Sprint 2 — Mood & Intent | Quiz flows per persona, four Intent variants, preference memory | Complete |
| Sprint 3 — Discovery | Destination matching, mood-fidelity rules, non-negotiable evidencing, India scope enforcement | Complete |
| Sprint 4 — Budget | Allocation logic, deterministic arithmetic, policy caps | Complete |
| Sprint 5 — Itinerary & Booking | Day-by-day plan, simulated bookings, approval gates, deep links | Complete |
| Sprint 6 — Referee & Notification | Three conflict classes, the backward edge, Advocates and consensus, reminder schedule | Complete |
| Sprint 7 — Traveller control (added) | Options and override, real places, approve/confirm/save sequencing, in-app reminders, sign-in, multilingual | Complete |
| Monitoring & controlling | Stand-ups, sprint reviews with a live demo, retrospectives, decision log maintained continuously | Ongoing |
| Closing — Release 0.1.1 | MVP demo recorded, PRD finalised, wireframes delivered, transition to UAT | In progress |

## Why this sequencing

Sprint 4 checkpoint — Mood → Discovery → Budget functional end to end. The earliest point the core hypothesis can be validated internally, before the full MVP exists.

Sprint 6 checkpoint — the full pipeline is demonstrable including arbitration, which is the first moment the product is distinguishable from a single long prompt.

Sprint 7 was added, not planned. Building the pipeline made it obvious that a plan the traveller cannot change is a demo rather than a product. Adding it is the plan reacting to evidence, which is the point of working in sprints.

## Capacity buffer and ownership

Roughly 20% of each sprint is reserved for unforeseen work rather than committing full estimated velocity. A lean team without an explicit buffer either misses every sprint goal or quietly cuts testing. Every phase has a named owner group rather than "the team", because ambiguous ownership across four or five people with different skill concentrations is a real risk rather than a formality.

# 12 · What methodology will you use, and why?

Answer: Agile as the approach, Scrum as the methodology for the build, transitioning to Kanban for post-launch maintenance — all run in Jira.

These three terms are often used interchangeably and are not the same thing:

Agile is the philosophy — iterative delivery, adapting as you learn, small increments over a big-bang release. It is a mindset, not something you do directly.

Scrum is the methodology that implements it — sprints, stand-ups, reviews, retrospectives, and defined roles.

Jira is the tool where the backlog, sprints and board actually live. It supports both Scrum and Kanban boards, which is why the post-launch switch is a change of board type rather than of tooling.

## Why Scrum over Waterfall

Waterfall suits fixed requirements. Ours were not fixed, and we can prove it: the MVP scope changed mid-build when the Referee turned out to be load-bearing rather than optional, and again when persona paths proved far cheaper than estimated. Waterfall would have locked in assumptions about agent behaviour before any of them had been tested.

## Why Scrum over Kanban for the build

Sequential dependencies — Booking cannot be built before an Itinerary exists to book from. Sprint goals enforce that sequencing; continuous flow does not.

Fixed scope for a fixed window — the Must-have list from Section 7 is a commitment, which is what sprint commitment models are for.

## Why switch to Kanban after launch

Post-launch work is reactive: bug triage, support escalations, small tuning. Forcing that into two-week sprints means padding with filler or breaking commitments every time something urgent lands. This is matching the methodology to the phase, not indecision between two.

## Roles and ceremonies

| Role | Responsibility |
| --- | --- |
| Product Owner | Owns and prioritises the 61-story backlog; makes the RICE and MoSCoW scope calls |
| Scrum Master | Facilitates ceremonies and removes blockers; explicitly not a task-assigner |
| Development team | Collectively owns sprint delivery and self-organises around the sprint goal |

Sprint Planning → Daily Stand-up (15 min) → Sprint Review (a live demo, which also satisfies the Phase 2 presentation requirement) → Retrospective, every sprint without exception. Skipping retrospectives is the most common way a small team quietly loses the adaptability Scrum is supposed to provide.

# 13 · Jira board

The 61-story backlog is groomed into six sprints in Jira, tagged by agent (Mood & Intent, Discovery, Budget, Itinerary, Booking, Referee, Notification) and by discipline (Platform, Backend, Data, Integrations, Security, QA). QA stories are distributed one per sprint rather than batched at the end.

[ TO BE INSERTED ] Jira board screenshots — backlog by sprint (6 images) and the active Scrum board (1 image). — Already captured by the team; paste them here at full width.

| Sprint | Focus | Stories |
| --- | --- | --- |
| Sprint 1 | Platform foundation, auth gate, language and accessibility controls, security | 9 |
| Sprint 2 | Mood & Intent Agent across personas, preference memory, localisation | 9 |
| Sprint 3 | Discovery Agent, adapter layer, regional-bias validation | 7 |
| Sprint 4 | Budget Agent, allocation and splits, transactional data, encryption at rest | 9 |
| Sprint 5 | Itinerary and Booking Agents, provider adapters, load and fallback testing | 11 |
| Sprint 6 | Referee and Notification Agents, scheduling, regression suite, moderated UAT | 16 |

# 14 · Ethical considerations

Each risk below is tied to a specific agent's specific behaviour, because that is the level at which a risk is real and mitigable. Generic "AI can be biased" statements are not actionable.

| Risk | Why it is specific to TripME | Mitigation — and whether it is live |
| --- | --- | --- |
| Privacy versus personalisation | Mood, budget and location are genuinely sensitive, and the Mood and Budget agents depend on them. | Live. Trips never leave the device. An account holds a name, email and picture — never a trip. Stated on the sign-in page and the privacy section, not buried. |
| Bias in recommendations | If Discovery leans on popularity, smaller Indian heritage towns lose to metros purely because more has been written about them. | Partly live. Mood-fidelity rules force category fit over popularity, and real places come from open map data rather than model memory. A standing audit of regional coverage is owed. |
| Silent substitution | A traveller asking for somewhere we cannot serve could simply be given somewhere else. | Live. Out-of-scope requests are named at the form, and Discovery must open its reasoning by explaining the swap. Never silently substituted. |
| Financial accountability | An agent preparing spend is qualitatively different from a chatbot giving advice. | Live. Approval gates above a threshold, approvals revoked when amounts change, and money computed in code rather than by a model. |
| Dark patterns in pricing | An urgency-styled "lock now, save 20%" banner sits on the line between incentive and manipulation. | Not applicable yet — no pricing exists. Committed in advance: genuine verifiable discounts only, a penalty-free dismissal, and no fake scarcity counters. |
| Accessibility as exclusion | Excluding low-digital-fluency or differently-abled travellers from a product aimed partly at pilgrimage travellers is exclusion, not a rough edge. | Partly live. Seven languages including translated agent output; keyboard reachability and accessible names fixed in QA. Voice input and large-text mode are owed and scoped. |
| Engagement manipulation via notifications | It would be easy to tune reminders to maximise app opens rather than to serve the trip. | Live. Reminders are time-anchored to real events only, off by default, opt-in per trip, and switchable off in one click. |

## How this is operationalised rather than stated

Three standing questions at every sprint review:

Who benefits and who could be harmed by this specific agent decision this sprint?

Is the reasoning transparent enough that a user could challenge it — could they ask "why did you suggest this?" and get a real answer?

Could we defend this design publicly if a journalist or regulator called it a dark pattern?

If a feature cannot survive the third question, it is redesigned until it can.

# 15 · Lean Canvas

| Block | Content |
| --- | --- |
| Problem | Travellers use six to eight disconnected apps for discovery, booking, local logistics and expense tracking. Budget overruns are normal, group trips are hard to coordinate, and no app holds a single source of truth for planned versus actual spend. |
| Existing alternatives | OTAs (MakeMyTrip, Booking.com); inspiration platforms (Instagram, blogs); itinerary tools (Wanderlog); expense tools (Splitwise, spreadsheets); traditional travel agents. |
| Customer segments | Solo travellers, couples, groups of friends, families, pilgrimage travellers and corporate travellers. Beachhead: solo and couple travellers in Tier-1 India who feel planning friction most sharply. |
| Early adopters | Frequent short-trip planners; group organisers who currently run WhatsApp polls and Splitwise; budget-conscious travellers juggling several booking apps. |
| Unique value proposition | One app to plan, price and commit to an entire trip — where the agents show their reasoning, argue with each other in front of you, and the budget is enforced rather than estimated. |
| Solution | A seven-agent pipeline with typed handoffs and a backward edge: mood-first intent capture, destination discovery with evidence, budget allocation enforced in code, day-by-day itinerary, simulated bookings behind approval gates, arbitration across three conflict classes, and reminders. |
| Unfair advantage | The arbitration layer and the trip-state schema. Anyone can call a language model; reconciling five travellers' moods into one plan, then defending it against a budget in public, is the part that is hard to copy. Plus an India-forward cultural depth that global products treat as a long tail. |
| Key metrics | Plan completion rate, agent time to plan, override rate, confirm rate, 30-day return, and — post-monetisation — booking conversion and average booking value. |
| Channels | Owned web product and content; community seeding in travel groups; referral built into the moment a plan completes; partnerships with heritage and experience providers. Detailed in Section 20. |
| Cost structure | Engineering and design; model inference; provider API integration; payment processing; support tooling; acquisition. Today: zero — every dependency runs inside a free tier. |
| Revenue structure | Booking commission; freemium-to-Pro for group splitting and cross-trip analytics; affiliate placements for curated experiences; early-bird whole-plan lock-in; corporate travel tier. |

Correction from the earlier canvas: the Unfair Advantage previously read "Direct-to-Engine Binding: proprietary pathway bypassing manual intent translation barriers." That is not a claim anyone can evaluate. It has been replaced with the thing that is actually hard to copy and which we can demonstrate on screen.

# 16 · STP — Segmentation, Targeting, Positioning

## 16.1 Segmentation

| Basis | Segments |
| --- | --- |
| Behavioural — planning style | Unplanned trippers · frequent optimisers · group organisers · household planners · calendar-bound pilgrims · policy-bound business travellers |
| Need-based | Decision support (where do I even go) · coordination (whose trip is this) · cost certainty (what will this actually cost) · compliance (will this be reimbursed) |
| Demographic | 22–35 urban professionals; 35–50 household planners; 55+ pilgrimage travellers; B2B corporate travel desks |
| Geographic | Tier-1 and Tier-2 Indian cities, planning domestic travel |
| Psychographic | Experience-led rather than deal-led; mistrustful of opaque recommendations; already pay in time rather than money |

## 16.2 Targeting

The product supports six paths. Acquisition targets two of them first — and the distinction between "what the product supports" and "who we go after" is the whole point of this section.

| Segment | Priority | Why |
| --- | --- | --- |
| Unplanned tripper (Solo) | Primary | The purest test of mood-first: someone with no destination in mind. Fast decision loop, easiest to acquire, quickest feedback. |
| Couple | Primary | Introduces genuine multi-person arbitration at the smallest possible scale — two Advocates, not five. |
| Group organiser | Secondary (month 3+) | Highest pain and inherently viral, since a group trip brings four more users. Deferred only because the coordination loop needs the core validated first. |
| Family | Secondary (month 3+) | Seasonal demand around school holidays; strong retention once trusted. |
| Pilgrimage | Tertiary | Genuinely underserved and strategically important for India-forward positioning, but requires voice and large-text work before acquisition spend is honest. |
| Corporate | Tertiary (B2B motion) | Different buyer, different sales cycle, different compliance bar. A separate motion, not a campaign. |

Deliberate restraint: no acquisition is built for pilgrimage or corporate in Phase 1. They remain documented, supported personas on the roadmap — not launch targets. Marketing a path we have not yet made accessible would be the dishonest kind of growth.

## 16.3 Positioning

Positioning statement: For Indian travellers who lose hours to fragmented planning and never quite know what a trip will cost, TripME is a trip operating system that turns one mood and one budget into a complete, costed, committable plan — unlike OTAs that assume you already know where you are going, or itinerary tools that ignore money entirely — because seven specialised agents plan it, argue about it in front of you, and are held to your budget in code rather than by estimate.

| Competitor | Their position | Our wedge |
| --- | --- | --- |
| MakeMyTrip / Booking.com | Inventory and price | They start where you already know the answer; we start at the question. |
| Google Travel / Skyscanner | Speed of search | Search returns options; we return a decision, with reasoning attached. |
| Wanderlog / TripIt | Organising a plan you have | We produce the plan and hold it to a budget. |
| Splitwise | Settling up afterwards | We split what was actually approved, during the trip. |
| ChatGPT and general assistants | A plausible itinerary in prose | One model with no memory of your budget, no arbitration, no bookings and no accountability. Ours disagree with each other and the money is enforced in code. |

# 17 · Branding the product

| Element | Decision | Reasoning |
| --- | --- | --- |
| Name | TripME | Reads as both "trip me" (do this for me) and "trip, me" (it is mine). Short, pronounceable across Indian languages, and available. |
| Tagline | One mood. One budget. One complete trip. | States the input and the output in seven words, and implicitly attacks fragmentation without naming a competitor. |
| Positioning line | A trip operating system, not a booking app. | Used with evaluators, partners and investors rather than on the landing page — it is a category claim and needs the product behind it. |
| Palette | Pine (#14453D) as the ground, Marigold (#FFB52E) as the accent, on a soft off-white | Pine is calm and considered rather than the saturated blues OTAs default to; marigold is warm, unmistakably Indian, and reserved almost entirely for the primary action. |
| Typography | Bricolage Grotesque for display, Inter for text, IBM Plex Mono for figures | A characterful display face gives the brand a voice; monospaced numerals matter because this product asks people to trust its arithmetic. |
| Logo | Handwritten wordmark with a paper-plane ascender | Handwritten because the product is personal rather than transactional. A simplified mark is used at favicon size, where the script is illegible. |
| Voice | Warm, plain, and specific. Never salesy; never apologetic. | The product routinely tells the traveller what it cannot do. That only builds trust if the same voice is confident about what it can. |
| Motion | Restrained. A three.js globe on capable devices, disabled elsewhere. | Atmosphere should not cost a traveller their battery or their data. |

## Brand promises, and how each is kept

| Promise | How the product keeps it |
| --- | --- |
| We will show our reasoning | Non-negotiables evidenced line by line; the Referee states conflicts in rupees; the raw agent log is on every trip page. |
| We will not overstate | Bookings are labelled simulated; prices are marked estimates; undeliverable channels are named as post-MVP. |
| Your trip is yours | Every agent decision is overridable, and changing anything re-prices the trip. |
| We will not keep what we do not need | Trips never leave the device; an account holds only what Google returns. |

# 18 · The 7Ms

| M | Detail |
| --- | --- |
| Market | Indian domestic travel. Beachhead: solo travellers and couples in Tier-1 cities, expanding to groups and families by month three, with pilgrimage and corporate as later, separately-served motions. The pain addressed is fragmentation across planning, booking, local logistics and money. |
| Mission | One app for the whole trip lifecycle — mood-first planning, transparent budgeting, and a plan you can actually commit to. Near-term, everything serves one question: do travellers prefer an integrated, reasoning-visible system to a fragmented one? |
| Message | Narrative: TripME is a trip operating system, not a booking app. Four pillars — mood-first personalisation; India-forward cultural depth; budget certainty; end-to-end lifecycle coverage. Proof over claim: show one real mood becoming one real itinerary. |
| Media | Owned: the product itself, an SEO content hub on Indian heritage travel, and email. Earned: community seeding in travel groups, referral at the moment a plan completes, PR in tech and travel outlets. Paid: not in Phase 1 — there is no acquisition budget, and saying so is more useful than pretending. |
| Money | Phase 1 runs at zero marginal cost by design. Monetisation, in order of expected contribution: booking commission; freemium-to-Pro for group splitting and cross-trip analytics; affiliate placements for curated experiences; early-bird whole-plan lock-in; a corporate tier. |
| Measurement | Acquisition — visits and plan starts. Activation — plan completion rate (the single most important number in Phase 1). Engagement — override rate and confirm rate. Retention — 30-day return and trips per user. Trust — the proportion of testers who can explain what the Referee did. Revenue — deferred, and deliberately not measured yet. |
| Management | A four-to-five person team with named phase owners. Weekly syncs; a continuously maintained decision log so no choice has to be re-litigated; sprint reviews doubling as stakeholder demos; retrospectives without exception. |

# 19 · How will you launch the product? End-to-end launch strategy

Launch objective: Phase 1 is validation-first, not revenue-first. The launch exists to answer one question: will travellers give a mood and a budget, and find the resulting plan good enough to act on? There is no monetisation in this phase by design.

Primary success criteria: plan completion rate · session-to-plan conversion · mood utilisation (are people using the mood entry or abandoning it) · override rate · 30-day return · NPS from the beta cohort. Every activity below exists to move those numbers.

## 19.1 Launch philosophy — narrow before wide

Six personas are supported. Only two are targeted at launch: unplanned trippers and couples. This is sequencing, not oversight — both are individual users with fast decision loops, both are where mood-first is most differentiated, and neither requires the voice, large-text or policy work that pilgrimage and corporate acquisition would honestly need first.

## 19.2 Phase 0 — Pre-launch (runs parallel to the build)

Product track: finish the pipeline, the override layer and the reminder system; run the accessibility and failure-path passes; record the demo.

Go-to-market track, in parallel rather than after: finalise brand and tagline (done); stand up a waitlist page led by the value proposition; seed a light content presence around the *feeling* of spontaneous travel with no product mentions yet; draft beta recruitment copy aimed at the two launch personas; and map five to ten micro-communities where they already gather — map them, do not post yet.

Exit criteria: end-to-end pipeline working on the live URL, and a waitlist with real signups.

## 19.3 Phase 1 — Private beta

Goal: 50–100 real users from the two launch personas, generating usage data before anyone outside the team sees the product.

Recruitment: waitlist first (owned, free), then personal invitations in the mapped communities — a 50-person cohort does not need a broadcast channel. Ask each beta user for exactly one referral *after* they complete a plan, so growth stays proportional to real usage rather than to hype.

Framing: "help us build this", not "free trial of a finished product". That sets the right expectation for simulated bookings.

Non-negotiable: the analytics dashboard ships before the first beta user lands. A launch cannot be measured retroactively.

Cohort composition: recruit the two segments in a fixed ratio (60/40) rather than first-come-first-served, or the cohort silently becomes all frequent travellers.

## 19.4 Phase 2 — Public beta launch (single staged day)

| When | What |
| --- | --- |
| Morning | Waitlist and private beta notified first — they get access to the public version and are asked to share. |
| Midday | Public content goes live in the channels seeded in Phase 0, leading with one real mood becoming one real itinerary — shown, not described. |
| Afternoon | The waitlist gate is removed; anyone can plan. |

Messaging hierarchy for the day. Hook: *you don't need to know where you're going — you need to know how you want to feel.* Proof: one real plan, including the moment the Referee disagrees with the budget. Ask: try it, then tell us whether the plan was actually useful — which ties every piece of launch content back to the completion metric.

Channels ranked for a zero-budget team: owned (waitlist, existing following) → earned (beta referrals, organic community posts) → community (the mapped groups, now with a live product) → paid (none planned; there is no acquisition line in the cost structure, and that should be flagged explicitly rather than assumed).

Exit criteria: live beta monitored daily for 72 hours for agent failure patterns — vague mood input, no destination match, quota exhaustion.

## 19.5 Phase 3 — Post-launch validation

Monday — pull the metrics dashboard. Wednesday — read every survey response and interview note. Friday — queue exactly one prioritised fix or experiment for the next sprint.

Decision gate at week 16, once the cohort has produced a full 30-day return cycle: if completion and return clear the agreed threshold, greenlight the next scope — real booking execution, voice and large-text accessibility, and the corporate motion. If not, diagnose *which* stage is leaking — brief abandonment, plan-generated-but-unused, or no return — because those three failure modes point to three different fixes, not one.

## 19.6 Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Mood-first entry reads as broken rather than novel — there is no destination field | Onboarding shows rather than explains: a finished sample plan opens instantly, before any input is requested. Already built. |
| A bad first plan becomes someone's only impression | Mood-fidelity rules, deterministic money, and four zero-quota samples as a guaranteed-good fallback. |
| Free-tier quota exhausted mid-demo | Three-model failover, an identical-brief cache, and sample trips that need no quota at all. Already built and verified with the primary model fully spent. |
| Growth stalls once the waitlist is exhausted, with no paid budget | The referral ask is built into the product moment — immediately after a completed plan — rather than left to marketing. |
| The team measures signups instead of validation | The five launch metrics are agreed in advance and the dashboard ships before the first user. |

## 19.7 What this launch deliberately does not do

No paid marketing spend — it is not in the cost structure.

No corporate or B2B motion — a different buyer and sales cycle entirely.

No pilgrimage acquisition until voice and large-text support exist.

No booking or revenue push — deferred by scope.

Naming these out loud matters: it shows the launch is scoped to what the product can actually do, rather than marketing the full vision prematurely.

# 20 · Channel strategy

Answer in one line: TripME is digital-first, owned-and-operated, single-channel by design in Phase 1 — a responsive web application — with a deliberately sequenced path to omnichannel rather than a simultaneous one.

## 20.1 Online or offline?

Online, without an offline component. This is a design decision with a cost, not a default. The value the product creates — reconciling several travellers' preferences, allocating a budget in code, arbitrating conflicts and re-pricing on every change — is computational. It cannot be delivered across a counter, and an offline presence would add cost without adding capability.

What that excludes, stated plainly: travellers who prefer a human agent, travellers with low digital fluency, and cash-first customers. Pilgrimage travellers — one of our six personas — are disproportionately represented in those groups. This is the strongest argument for a later assisted channel, and it is why partner-assisted access appears on the roadmap rather than being dismissed.

## 20.2 Owned or franchised?

Owned and operated, entirely. No franchising, no white-labelling, no reseller layer in Phase 1.

| Reason | Detail |
| --- | --- |
| The product is the channel | There is nothing for a franchisee to operate — no territory, no inventory, no local fulfilment. |
| Quality control during validation | Every agent output is a direct expression of the brand promise. Intermediaries would obscure exactly the signal Phase 1 exists to collect. |
| Nothing is stable enough to license | Franchising means licensing a proven system. Ours is still being validated; licensing it now would be selling a hypothesis. |
| Marginal cost is near zero | The classic reason to franchise — capital and local presence for physical expansion — does not apply to software that scales without either. |

Where partnership does apply, and it is a different thing from franchising: supply-side partnerships with heritage stays, experience operators and transport providers, plus distribution partnerships with corporate travel desks in the B2B motion. Those are integrations and agreements, not franchises of the brand.

## 20.3 Single-channel or omnichannel?

Single-channel now; omnichannel by sequence, not by simultaneity. A four-to-five person team building three channels at once builds three mediocre ones. The order below is chosen so that each channel is only opened when the product genuinely benefits from it.

| Stage | Channel | Trigger to open it |
| --- | --- | --- |
| Now | Responsive web app (the whole product) | Live |
| Next | Email | Live in a limited form — "email me this trip" is built; scheduled reminder delivery is the next increment |
| Then | Progressive Web App / installable mobile | When repeat usage justifies an installed surface — reminders belong on a phone, not a browser tab |
| Then | WhatsApp or SMS reminders | When reminder engagement is proven in-app first. Building a delivery channel before knowing the message is wanted is the wrong order |
| Later | Native apps | When retention justifies the cost of two more codebases |
| Later | Assisted / partner-desk access | To reach the travellers Section 20.1 excludes |

## 20.4 Channel parity — what is deliberately not identical

Parity is often stated as a goal. It should not be. Planning a seven-agent trip on a 5-inch screen and receiving a reminder on the same screen are different jobs, and forcing feature parity across surfaces produces a worse product on both.

| Surface | Job it does | What it deliberately omits |
| --- | --- | --- |
| Web (desktop) | Planning, comparing, arbitration review, overriding, confirming | Nothing — this is the full product |
| Web (mobile) | The same full flow, in a single column with the assistant collapsed to a bubble | Nothing functionally; density and side-by-side comparison are reduced |
| Email | Carrying a confirmed plan out of the product and into an inbox | No planning, no overriding — read-only by intent |
| Reminders (in-app) | Time-anchored nudges against a confirmed trip | No agent interaction; a reminder is not a place to re-plan |

What is held constant across every surface: the plan itself, the money, the reasoning trail, and the language the traveller chose. Those are the trust surface; layout is not.

# 21 · User flow

The flow below is what the deployed product does, screen by screen. Gates are marked, because the single most useful thing this diagram communicates is which steps are optional and which are locked.

## 21.1 The primary flow

| # | Step | Screen / component | Gate |
| --- | --- | --- | --- |
| 1 | Land, understand the proposition, or open a sample plan | Landing page | — |
| 2 | Choose a travel path — solo, couple, group, family, pilgrimage or corporate | Planner entry | — |
| 3 | Give the brief — origin, dates, budget, party, mood | Planner form | Validated client-side |
| 4 | Watch the pipeline run, agent by agent, with live status | Agent stream | — |
| 5 | Read the plan — destination and evidence, budget split, day-by-day, bookings, arbitration | Trip page | — |
| 6 | See the four remaining steps and where you are | Progress stepper | — |
| 7 | Adjust — swap destination, transport, stay, or edit any day | Options and itinerary editor | Optional; re-prices everything |
| 8 | Approve each booking above the threshold | Booking cards | Gate — changing an amount revokes its approval |
| 9 | Sign in with Google, or continue as a test user | Sign-in page | Gate — required only to confirm or save |
| 10 | Confirm the trip | Confirm panel | Gate — needs step 8 complete and step 9 signed in |
| 11 | Opt in to reminders, per trip | Confirm panel | Off by default; explicit opt-in |
| 12 | Receive reminders in-app; optionally email the plan to yourself | Bell menu · email action | Needs step 11 |
| 13 | Return to a saved trip later | My trips | Needs step 9 |

## 21.2 Branches and escape hatches

Sample trips — four complete plans open instantly with no brief and no model call. This is the zero-friction entry for a first-time visitor and the guaranteed-working path if quota is exhausted.

Out-of-scope destination — named at the form, carried through the pipeline as an explicit field, and answered by Discovery opening with why it substituted. Never silently swapped.

Agent failure — the pipeline fails over across three models. If a stage still fails, the page says which agent and why, and the rest of the plan survives.

Global assistant — reachable on every page, draggable anywhere, answers product questions and offers pre-made questions that fill the input rather than firing immediately.

Leaving without signing in — everything up to step 8 works signed out. The gate is placed at commitment, not at entry, because requiring an account before showing value is the most common way products lose their first session.

## 21.3 Flow diagram

[ TO BE INSERTED ] User-flow diagram rendered from the table above (Figma or Whimsical, exported as PNG). — The table is the source of truth; the diagram is its visual form.

# 22 · User journey

The flow above is what the traveller does. The journey below is what it feels like — and where it still goes wrong. Traced with Prajakta, the unplanned tripper, because she is the primary launch persona.

| Stage | Doing | Thinking | Feeling | Friction — and what we did |
| --- | --- | --- | --- | --- |
| Trigger | A long weekend appears on the calendar | "I should go somewhere" | Restless, hopeful | None. This is the strongest moment of intent and the product must be reachable in one search. |
| Discovery | Lands on TripME, sees a sample plan open instantly | "So I don't have to know where I'm going?" | Curious, slightly sceptical | Was: mood-first entry read as a broken form. Fixed: a finished plan is shown before anything is asked. |
| Brief | Picks the solo path; gives origin, dates, budget and a mood | "This is fewer questions than I expected" | Willing | Was: origin silently defaulted to Bengaluru and leaked into reminders. Fixed — no assumed origin anywhere. |
| Generation | Watches seven agents work, each reporting as it finishes | "It's actually reasoning, not just autocompleting" | Engaged | Waiting is the risk. Mitigated by streaming per-agent status rather than one spinner. |
| First read | Reads the destination rationale, the budget split and the arbitration | "It explained why — and it disagreed with itself" | Impressed, then evaluative | The Referee is the moment the product stops looking like a chatbot. It is placed above the fold on the trip page for that reason. |
| Adjust | Swaps the stay, edits day two | "Good — it isn't telling me this is final" | In control | Was: approvals survived a price change, so people approved ₹8,000 and confirmed ₹14,000. Fixed — changing an amount revokes its approval. |
| Commit | Approves the bookings, signs in, confirms | "Why am I signing in now?" | Mild friction, understood | Was: the gate chain was invisible and the product looked unchanged. Fixed — a four-step stepper states the sequence from the moment a plan exists. |
| Reminders | Opts in; gets departure, check-in and daily nudges | "It remembers so I don't have to" | Reassured | Was: reminders could name a hotel the traveller had rejected. Fixed — confirming rebuilds the schedule from the accepted choices. |
| Trip | Follows the plan; taps through to real booking sites | "I still have to book this myself" | Slight let-down | Open and honest gap. Bookings are simulated; deep links are real. Labelled in the product, not only in this document. |
| Return | Opens My Trips to plan the next one | "Faster this time" | Habitual | Preferences persist locally. Cross-device continuity needs server-side trips, which is a deliberate privacy trade-off, not an oversight. |

## 22.1 The emotional curve, and where it dips

The curve rises through generation and first read, peaks at arbitration, holds through adjustment and commitment — and dips once, at the moment of actual booking. That dip is a scope decision rather than a design failure, and naming it precisely is more useful than smoothing it over: the product plans the whole trip and then hands the traveller to someone else to pay. Closing it is the first item of post-MVP scope (Section 8).

# 23 · Experimental Task 2 — two channels tested

Two channels were tested against the same objective — reaching the launch personas and converting attention into a completed plan.

## Channel A — the owned product surface (in-product sample trips)

| Dimension | Result |
| --- | --- |
| Hypothesis | A finished plan shown before any input is requested converts better than a form. |
| Method | Four complete sample trips, openable in one click from the landing page, requiring no brief and no model call. |
| Cost | Zero marginal cost; entirely owned. |
| What we learned | Showing beats explaining. This directly resolved the "mood-first entry looks broken" risk, and it doubles as the quota-proof demo path. |
| Verdict | Keep and lead with it. This is the primary launch channel. |

## Channel B — third-party community distribution

| Dimension | Result |
| --- | --- |
| Hypothesis | Travel micro-communities will engage with a mood-first planner more readily than a broadcast audience will. |
| Method | Five to ten communities mapped where the two launch personas already gather; qualitative testing of message framing before any product link was posted. |
| Cost | Time only; no spend. |
| What we learned | Framing matters more than reach — "you don't need to know where you're going" outperformed feature-led framing. Communities reject product links but accept a demonstrated result. |
| Verdict | Keep, but sequence it after the beta cohort, so posts carry a working product rather than a waitlist. |

## Comparison and decision

|  | Channel A — owned product | Channel B — community |
| --- | --- | --- |
| Control | Total | None — moderator-dependent |
| Cost | Zero | Zero, but time-expensive |
| Scalability | Scales with traffic | Caps out per community |
| Signal quality | High — real product behaviour | High but small-n |
| Speed to result | Immediate | Days per community |

Decision: lead with A, use B as the amplifier once the beta cohort exists. Paid channels were evaluated and rejected for Phase 1 — with no acquisition line in the cost structure, testing a channel we cannot fund would produce a result we could not act on.

## Prior experimental context

The team's earlier InsurePrep channel test is retained as methodological evidence — it is where the compare-two-channels-on-one-objective method was learned. It is explicitly not TripME data, and is not presented as such.

# 24 · Renewal interviews

## 24.1 The five renewal interviews conducted

Five renewal interviews were conducted on Netflix, chosen because it is a subscription product with a genuine, recurring, conscious renewal decision — which is precisely what TripME does not yet have, and therefore the right place to learn the method.

| Artefact | Link |
| --- | --- |
| Renewal interview recordings (5) | https://drive.google.com/drive/folders/1vnoTW2Min9qvPWU9s9as7inWcCv4chEA |

### What transferred to TripME

Renewal decisions are made on remembered value, not on total value received — people renew on what they used recently, not on what they used most. This is the argument for a post-trip prompt at peak satisfaction rather than at renewal time.

The decision is passive until something disturbs it — a price change, a gap in usage, a better alternative surfacing. For TripME, the equivalent disturbance is a trip planned without us, which means the window to matter is before the next trip is conceived, not after.

Interviewees could rarely name what they would lose by cancelling. A product whose value cannot be articulated by its own users has a positioning problem, not a retention problem — which is why "can you explain what the Referee did" is one of our launch metrics.

## 24.2 The TripME renewal script

Renewal is the honest word for what matters here, but it has to be reframed: travel is episodic and there is no subscription, so the question is not "will they resubscribe" but "will they come back for the next trip instead of reverting to six apps?" The script below adapts the Netflix method to that.

| # | Question |
| --- | --- |
| 1 | Since you planned that trip with TripME, have you planned another trip? What did you use? |
| 2 | If you did not come back — what happened? Walk me through what you did instead. |
| 3 | What did you actually use from the plan during the trip, and what did you ignore? |
| 4 | Did the budget hold? If it did not, where did it break? |
| 5 | Did you tell anyone about it? What did you say? |
| 6 | What would have to be true for this to be the first thing you open next time? |
| 7 | What is the one thing that would stop you coming back? |

## How the answers feed back

Question 2 separates the three failure modes — forgot, did not trust it, or did not need it — which point to three different fixes: reminders, transparency, and positioning respectively.

Question 3 is the most valuable, because what people ignore reveals which agent is producing output nobody reads.

Question 4 validates or falsifies the entire deterministic-money design.

[ TO BE INSERTED ] Renewal interview responses — to be collected from the private beta cohort after their first completed trip. — Scheduled for Phase 1, Week 8 onward.

# 25 · Customer service strategy

The strategy starts from an unusual position: the product is designed so that most support tickets never need to exist. Every failure state explains itself in place, every agent decision shows its reasoning, and the global assistant answers product questions on every page. Support is the fallback, not the front door.

## 25.1 Tiers

| Tier | Channel | Handles | Target response |
| --- | --- | --- | --- |
| 0 — Self-serve | In-product: the global assistant, the progress stepper, inline failure messages, the raw agent log | Why did it suggest this · what happens next · why is this locked | Instant |
| 1 — Async | Email via the contact page | Account and sign-in, plan quality complaints, bugs | 24 hours |
| 2 — Escalation | Named team owner | Money discrepancies, data or privacy requests, repeated agent failure | 4 hours |
| 3 — Post-monetisation | Live chat during Indian business hours | Payment and booking failures | Not staffed in Phase 1 — flagged rather than promised |

## 25.2 Principles

Never make a person ask why. If an agent made a call, the reason is on the page already.

Fail loudly and specifically. "This agent hit a snag" was a real defect — it told the traveller nothing and was replaced with the actual cause and the actual next step.

Never hide a limitation behind support. Simulated bookings and the India-only scope are stated in the product, so they never arrive as a surprise ticket.

Every escalation becomes a product change. A repeated ticket is a design defect, and the sprint retrospective is where it is treated as one.

## 25.3 What we do not do

No chatbot pretending to be a person, no ticket deflection targets, and no support channel we cannot staff. Advertising 24/7 live chat that a five-person team cannot answer is worse than advertising nothing.

# 26 · Customer lifetime value and renewal

Stated honestly: TripME has no revenue today, so every figure below is a model with named assumptions, not a measurement. It is included because the structure of the model drives product decisions even before any money moves.

## 26.1 The CLV structure

| Term | Definition for TripME | Phase 1 status |
| --- | --- | --- |
| Trips per user per year | Domestic trips planned through TripME | To be measured — the single most important input |
| Take rate per trip | Booking commission once real booking exists | Modelled only |
| Attach rate | Share of confirmed plans that convert to booked plans | Not measurable until booking ships |
| Retention (annual) | Users returning for a second trip within twelve months | To be measured from the beta cohort |
| Gross margin | Revenue less inference and provider cost | Inference cost is currently zero (free tier); this will not survive scale |

CLV = (trips per year × take rate per trip × gross margin) × expected years retained. With three of five inputs unmeasured, publishing a rupee figure would be false precision. What the structure does tell us is where to push.

## 26.2 What the model implies for the product

Trips per year dominates. Travel is episodic and low-frequency, so a product that is only opened once a year has a weak CLV regardless of take rate. This is the argument for reminders, saved trips and cross-trip preference memory — they exist to raise frequency, not to add surface area.

Group trips multiply the numerator. One organiser plans for five, and each of those five is a potential planner. That is why groups are the first secondary segment despite being harder to build for.

Retention is cheaper than acquisition here. With no paid budget, the only affordable growth is a second trip from someone already acquired.

## 26.3 Renewal levers, ranked

| Lever | Mechanism | Built? |
| --- | --- | --- |
| Reminders | Time-anchored, opt-in, and tied to a real trip | Yes |
| Saved trips | A returning traveller starts from their own history | Yes |
| Preference memory | The second brief is shorter than the first | Yes |
| Post-trip prompt | Ask for the next trip at the moment satisfaction peaks | No — scoped |
| Group virality | Each co-traveller inherits the plan and can fork it | No — scoped |
| Pro tier | Group splitting and cross-trip analytics | No — post-monetisation |

# 27 · Growth hacks and growth loops

A growth hack is a one-off tactic; a growth loop is a mechanism where the output of one user's usage becomes the input to acquiring the next. Loops are what we are designing for — hacks are listed separately and honestly labelled as tactics.

## 27.1 Loops

| Loop | How it turns over | Status |
| --- | --- | --- |
| Group-invite loop | An organiser plans a group trip → each co-traveller receives the plan → each becomes a planner for their next trip → they organise a group. Each turn adds four to six users for one acquisition. | Designed; the invite mechanism is post-MVP |
| Plan-share loop | A completed plan is inherently shareable — it is a finished artefact, not a link to a form. Shared plans open as read-only samples, which is exactly the zero-friction entry that already converts best. | Half built — sample plans and email-me-this-trip exist; public share links do not |
| Content loop | Real generated plans for Indian destinations become indexable itinerary pages → organic search traffic → new planners → more plans. Content that the product produces as a by-product of being used. | Designed; needs server-side plans, which conflicts with the current privacy stance and must be resolved with explicit opt-in |
| Reminder loop | Reminders bring a traveller back during the trip → in-trip presence makes the post-trip prompt land → the post-trip prompt starts the next plan. | Half built — reminders live; the post-trip prompt is scoped |

## 27.2 Tactics

Ask for exactly one referral, at the moment a plan completes — the peak of perceived value, and the only moment the ask is not an interruption.

Zero-friction sample plans as the top-of-funnel — already the highest-converting surface we have.

Seed the mapped micro-communities with results, not links — validated in Section 23.

Waitlist-first launch day, so the earliest users arrive with a reason to share.

"Planned with TripME" attribution on shared plans — passive attribution rather than a growth gimmick.

## 27.3 Growth tactics we have ruled out

Fake scarcity counters, urgency framing on prices, forced sign-in before value, mandatory referral to unlock features, and inflated social proof. Two of these were considered and rejected during the build. The ethics section commits us to this, and a growth section that quietly contradicts it would make both worthless.

# 28 · Analysing a business customer support journey

A structured teardown of a comparable travel product's support journey, used to derive the strategy in Section 25.

| Stage | What to record | What TripME does differently |
| --- | --- | --- |
| Trigger | What went wrong and how the customer noticed | Most of our failure states surface themselves in place before the customer has to notice |
| Finding help | How many clicks to a human; whether a bot blocks the path | The assistant is on every page and never pretends to be a person |
| First response | Time, and whether it addressed the actual question | Tier 1 target is 24 hours, with a named owner rather than a queue |
| Resolution | Number of handoffs; whether context had to be repeated | Repeating context is the exact failure the product was built to eliminate; it would be indefensible in our own support |
| Follow-up | Whether the root cause was fixed or the ticket merely closed | Every escalation is reviewed in the sprint retrospective as a design defect |

[ TO BE INSERTED ] The completed teardown of the chosen company — screenshots of each stage, timestamps, and the transcript. — The framework above is the deliverable structure; the team supplies the observed company data.

# 29 · Wireframes and design

The product is built and deployed, so the highest-fidelity design artefact available is the live application itself. Wireframes are supplied for the screens that carry the argument.

| Screen | What it must show |
| --- | --- |
| Landing | Mood-first proposition; sample plans openable in one click |
| Planner entry | Six travel paths as first-class choices, not a dropdown |
| Brief form | Origin, dates, budget, party, mood — no assumed defaults |
| Agent stream | Seven agents reporting individually, with per-agent failure states |
| Trip page | Destination evidence · budget split · day-by-day · bookings with gates · arbitration · the four-step stepper |
| Options and editor | Real alternatives with images; every change re-prices the trip |
| Confirm panel | The gate chain, the opt-in reminder switch, and email-me-this-trip |
| Reminders | The bell menu with grouped, time-anchored reminders |
| Sign-in | Google, plus the test-user path, with the privacy position stated |
| My trips | Saved trips with status, and no duplicates |

Delivered, in two forms: Interactive — https://tripme-khaki.vercel.app/wireframes.html — a Figma-style flow viewer with 30 real screens of the live product, arranged as the traveller meets them, each with purpose and annotation notes, plus a claim-to-screen evidence map. It is one self-contained file, so it also works offline when submitted directly. Print — TripME_Wireframes_and_Screens.docx, the same screens annotated for print. Both include one sequence captured genuinely live, in which the Referee rejected the Itinerary Agent's costs and sent the brief back to the Budget Agent for re-planning.

# 30 · MVP demonstration

The MVP is live and can be evaluated directly rather than only described.

| Artefact | Location |
| --- | --- |
| Live product | https://tripme-khaki.vercel.app |
| Source code | https://github.com/divyamsingh4444/tripme |
| Sample plans (no sign-in, no quota) | /samples — four complete trips |
| Agent architecture in-product | /how-it-works |

## Suggested demonstration sequence

Open a sample plan — a complete trip with no input at all.

Run a live brief on the solo path with a mood and a budget, and watch the seven agents report in turn.

Read the destination evidence and the budget allocation.

Open the arbitration section — this is where the product stops resembling a single prompt.

Change the stay, and show the total re-price and the approval revoke.

Approve, sign in, confirm, opt in to reminders, and open the bell.

Ask the global assistant a question from a different page.

Switch the language and show the agent output translated.

[ TO BE INSERTED ] Recorded MVP demonstration video (screen capture with narration, 5–8 minutes). — Follow the sequence above; it is ordered to build the argument, not to tour the UI.

# 31 · Appendix — reconciliation registers

## 31.1 Corrections to the earlier Phase 2 drafts

This document supersedes the earlier Phase 2 draft, the standalone channel/flow/journey companion document and the Moodmap launch-strategy document. Every material correction is listed below, so a reader comparing versions can see what changed and why. Nothing has been quietly altered.

| # | Earlier claim | Corrected to | Why |
| --- | --- | --- | --- |
| 1 | PRD described "Smart Travel Companion" with five agents — Scout, Closer, Money Optimizer, Recommender, Referee | PRD rewritten for TripME's seven agents | It described a different product; only the Referee name survived |
| 2 | MVP covers solo and couple paths only | All six paths are built and demonstrable | The demo would have contradicted the document — the most dangerous class of error here |
| 3 | Referee and Notification agents excluded from MVP | Both are built and in the MVP | Same reason; the Referee is the product's central differentiator |
| 4 | Accessibility: "English only, with a text-size toggle" | Seven languages including translated agent output; no text-size toggle yet | Both halves were wrong, in opposite directions |
| 5 | Stack: LangGraph, Node, Python, vector DB, AWS/GCP, microservices | Next.js on Vercel, Groq inference, browser-local storage, no vector DB | The claimed stack was the funded version, presented as the built one |
| 6 | A single model, "Llama 3.3 70B" | Three models with per-agent failover | Failover is a real engineering answer to a real constraint and understating it loses credit |
| 7 | "India and global destinations" | India only, enforced in the pipeline | Scope is enforced in code; claiming global would fail on first test |
| 8 | Expense splitting excluded from MVP | Built | Understated |
| 9 | PEAS: Booking Agent "executes reservations" | Simulates bookings; deep links are real | Overstated capability — the correction protects the demo |
| 10 | Six agents in the architecture section, seven elsewhere | Seven everywhere | Internal inconsistency |
| 11 | Corporate persona goals duplicated the pilgrimage persona's | Rewritten from the built corporate path | Copy-paste error |
| 12 | Launch strategy written for "Moodmap" with personas Priya, Arjun and Meera | Rewritten for TripME with the canonical six personas | Wrong product name and a conflicting persona set |
| 13 | Companion document named the unplanned tripper "Ananya" | Prajakta, everywhere | One canonical persona set across all documents |
| 14 | Roughly twelve questions left unanswered | All answered | Completeness |

## 31.2 Phase 1 commitments versus what was built

Phase 1 made specific commitments. Some were met, some were exceeded, and some were revised on evidence. Revising a commitment because the build taught you something is the correct outcome of an iterative process; revising one silently is not. Every divergence is below.

| Phase 1 commitment | What was built | Verdict |
| --- | --- | --- |
| A mood-first multi-agent pipeline | Seven agents with typed handoffs, a backward edge and dynamic per-traveller Advocates | Met and exceeded — the backward edge and Advocates were not in the Phase 1 design |
| Planning in under 60 seconds | Met, and instrumented. The product measures its own agent time and prints it on every trip page: 34s on a stored sample, 58s on a live run that the Referee sent back for re-planning (nine agent calls rather than seven) | Met, with the definition stated. The counter measures agent time — it excludes queueing for free-tier quota and the deliberate pauses that make each handoff readable, and the product says so on screen rather than quietly counting the favourable number. Wall-clock on a congested free tier can exceed this; the claim is about the agents, not the queue |
| Six customer segments | All six are built as first-class paths; two are targeted for acquisition at launch | Met in product, narrowed in go-to-market — deliberately, and stated in Section 16.2 |
| Four revenue models | All four are retained in the Lean Canvas; none is implemented | Deferred by scope. Phase 1 is validation-first; no pricing exists in this release |
| End-to-end trip lifecycle including booking | Planning, pricing, arbitration, approval, confirmation and reminders are built; booking is simulated with real deep links | Partially met. The single largest known gap, labelled in the product and first on the post-MVP list |
| India-forward cultural depth | India-only scope enforced in the pipeline; English plus six Indian languages, including translated agent output; heritage-weighted discovery | Met and exceeded — multilingual support was not a Phase 1 commitment |
| Transparent, explainable recommendations | Per-non-negotiable evidence, arbitration stated in rupees, and the raw agent log on every trip page | Met and exceeded |

## 31.3 Known gaps, stated rather than hidden

| Gap | Status |
| --- | --- |
| Real booking execution | Deliberately out of MVP scope; simulated and labelled as such |
| Scheduled email and WhatsApp reminder delivery | In-app reminders and on-demand email are live; scheduled delivery is the next increment |
| Voice input and large-text mode | Owed before any pilgrimage acquisition |
| Cross-device trip continuity | A consequence of the local-only privacy stance; needs explicit opt-in to resolve |
| Wireframes and demo recording | Placeholders above; the live product stands in the interim |
| Regional-coverage bias audit | Rules are in place; the standing audit is owed |

A submission that lists its own gaps is more useful than one that does not, because every gap here is either a scope decision with a reason or a scheduled item with an owner.